### Discovery Session | IT

Tues Jun 7, 2026 9-9:30am

Introductions

Stan: Programmer Analyst

Scott: Consultant

Dave: Director of IT

Tim: Office Automation Analyst

Shelli: HelpDesk Supervisor

Vinny: CIO

Jason: Director of Digital Services

System Architecture

Scott:

3 physical services – Windows 2000 at end of life

1 hosts actual application – 2TB of data (end of life)

2nd server – SQLserver (end of life)

3rd server – archive copies of file when file system ran out of space

End of life/end of support - security concerns with that

Dave: Risk register higher

Fully implemented replaced 18mos away best case scenario

Will we keep them alive, or do selective upgrades? Goal to implemented in new system Jan 2028? (Ideally, yes)

Scott: Will be in IPS for at least 5 years – need legal documents

Will sit in a corner as long as you need it

Before vendor gets word you’re leaving – would be good to migrate onto supported operating system (did that about 10 years ago)

Shelli: We use vendor Edmunds for other products – dog licensing and marriage certificates (other application) - are we planning to move away from them entirely?

Vend with them either way – include as apart of this project? (Just focused on CE/IPS)

Which tools or systems are currently used to support IPS maintenance, updates, and data syncs?

RPS sync

Scott: Part of IPS database ingested into data warehouse – check with Jason T on that one

IPS has its own sync tool

Update is a clumsy process with executables – updated as needed – when there are new releases if issues

Stan: No bandwidth in IT to check on it 6 months

Moreso if something is not working right or new functionality or database changes – user-driven

Edmunds would do if database change

New app put on server

Every time someone logs in check to see if someone logged in and updates the client

Scott: Update process is clumsy and never works correctly – uses series of UNC paths and log ins

Shelli: Way IT finds out an update is needed is usually lots of calls at HelpDesk

Schedule meeting with Edmunds to coordinate

Usually vendor doesn’t test very well

Team effort to update

Tim: Often don’t repair damage – they'll say just copy and paste, there are 3 configuration files that need to be deployed with IPS – their whole workaround is put on a person’s PC rather than have a program when looking to install. Sometimes they’re not doing the updates – IT is doing them by hand when applying software to a machine

Usually once a resolve is in, can push out to entire enterprise

Dave: Team effort because product is a generation old product and home made

This is a huge project but have all of IT’s support – there's always something else with IPS, everyone involved - “it’s a very squeaky product, requires a lot of care”

Scott: Other challenges – legal records and will need to keep them around

These directories have hundreds of thousands of files in them – security issue

File names would be overwritten back in the day – now they randomize the file names using global unique identifiers (tied to the right case in the database)

Also no throttle on file upload size – super high-res images from inspector’s iPhones are uploaded

System allows for uploading different file types jpg, xps, etc.

From a system continuity/disaster recovery perspective, if system were to crash, it would take 2-3 days to get back up and running with just the volume of data

“Held together with band-aids and bumble gum”

There are ways to get these files into a different program – 100s of thousands if not millions of files. Have found there are broken links

Vinny: Bake time for data migration into project plan – will want all of that in new system. We’ll have IPS for some overlap time. Should plan for some kind of export or cold storage for archive purposes.

Scott: If going to upgrade – get it on a supported database/operating system. Would recommend stand up in Azure as well (test system). Update database and file system going forward it’s already in Azure

Dave: We can do that ahead of time – don't need to wait until go live, can do it months before. Add to work plan for this fall – reduces the risk.

Support:

Shelli: Don’t spend much daily time on IPS

One ticket every 2 weeks if that

Only when Edmunds doesn’t update and users start contacting with issues

Stan gets more tickets – responsible for giving people permissions

Sometimes issues around user permissions changing – old accounts could linger if using the same log in there – vendor has to correct (rare occasion – only with years that left the city, returned and now needs IPS again)

Scott: FOILs are time consuming – manual process

File management in directories growing enormously large – migrate files onto archive store

Program is so slow because database is not cared and fed – performance problems with system

Shelli: Edmunds says we’re the biggest consumer of the product

They built product for one thing – hasn't scaled well

Hard time to support it

Evidence that we need to move to another product

Dave: Maintenance cycles and what a dog it is – not the product we need

Common tickets – variety of things

Missing files

IPS client based on network password – could be password related

Could be access issues

May need additional functionality but not what they were assigned – either need to change role (business process design) or which other user should permissions be modeled after – not necessarily and IPS issue,

Larger issues – when they can’t upload or access files because database gets full

Used to have IPS contact in each department – work with Rose on troubleshooting role issues

Outreach when updates are needed – inform IT of those changes

Most time consuming to support?

Keeping system running

Large FOIL requests – takes time to identify files (NBD), then IT to rename them and copy them from database – 3-4 days worth of work

Maintaining a legacy system

When issues escalated to vendor – what is that relationship like?

Normal turnover over there – get promoted or move on

Vendor doesn’t realize they can log in on their end

Working relationship 20 years – fleshed out product with all things they asked for

Reid Burchell has been there forever

Security (Stan)

Role tied to security group in active directory

Role has certain functionality capabilities inside IPS

User assigned to either approval groups (if review/approving things in IPS) and/or departments so they can only see things within a particular dept in IPS

Stan and Rose collaborate to identify what the access issue is related to

Typically don’t need

Scott: Records retention

May want more granular rights for people – legal retention holds – have someone be able to not delete documents and things like that. Backend is very insecure - with right permissions someone could back

Security concerns?

In the past it has been compromised, about 10 years

Internal to city, not externally facing – one of the most vulnearable systems in the city

If done correctly, moving to cloud could be more secure

As long as your identity system is tight – can do things with conditional access policies that will limit who can do what

Now we need to keep a server for the tablets

Server end of life for 3-4 years – vulnerable open to outside

In cloud do more things – only allow access for devices owned by city, etc.

Need to ensure any compliance and regulatory stuff done ahead of time – may need BAA agreement with someone i.e. with sensitive data/documents

Vinny: File attachment and file size – where do we document that?

Document what someone is storing

Ensure future system is sized appropriately

#### Pain Points & Challenges

Space issues

File uploaded, assigned global user id

If internet problem or non-supported file type it gets lost

No time

Biggest issues are related to database getting full

Escalation is pretty fast with Edmunds – can always reach out directly to Reid

RTL – recovery time is going to be biggest challenge – looking at 72hrs+ of downtown for restoring

RPO is low – maybe an hour

IPS died once before – 10 years ago – physical server – server crashed. Took some time to restore

Risks from a legal perspective

Recoverability is big risk

Scalability is another risk

When moved onto new hardware from a few years ago, took maybe about 12hours

Second pain point – end of life and file system

If some kind of breach or ransom, they could compromise millions of files – nature of backend engineering of the system

Downtime translates to users not able to do their jobs and blows up HelpDesk line – loss of productivity – you have people with scheduled times, they can’t do much without IPS

Sometimes Codes will send folks home

Anything an issue due to user error?

Users are well conditioned to having tepid expectations – because so many issues

Scott: Get exact same phone calls for city of fulton

Generally, try to handle things in house and escalate to vendor.

Workflow engine is clunky. Vendor takes Take copy of database, updating null fields – clumsy

Technology

System Performance

Being used every day. Performance is what it is – users have to wait to upload

Data Governance

Data access – Direct access to database, will want to make sure we have it. Current system has strange governance model – everything stored in UNC file share – anyone with current rights could share

Too much outside interference that could break all that

Inside system could lock it all down – outside system could make changes

Print log folder – has everything that was ever printed out of the system

Data Migration

Going to be a big effort

Day you put last piece of info in it – living with at least 7 years because people won’t want it to go away. There are millions of files

Upgrade and dev system so you can at least access read-only

Common with health firm - 80-90k for support on system – stand up in read only mode – back it up once

Could look at migration

See what kind of effort it’s going to be

Maybe only look at what’s active within a year

Maintaining a file share is much easier to maintain than running SQL server on older server

Would want a static copy or database backup

Significant part of implementation cost would be prep work we do or rely on 3rd party to support that work

Ideally, we have those historical records transformed into new system schema

How do we digitize microfiche or paper records?

City did that once – DPW digitized microfoche

#### Future Capabilities

Auditing capabilities

Public facing view/access

Ability to directly schedule inspections

Contest BAA tickets

Report if trash already cleaned up

Scott: Single sign on – control access through your own identity system – most important from IT perspective

Can whitelist IPs for tablets

Vinny: GIS integrations

Integration with CPC?

CPC processing payments and updating fees for BAA tickets

Payments for RR/CC applications occur in Camino – would intake move to future CE platform?

Stan: What’s always come up related to that question is multiple entrypoints for payments – not ideal

BAA – court management system – how relevant is ticket round to codes? Very interconnected